**Project Plan**

|  |  |
| --- | --- |
| **Team** | **F610-01C** |

# Brief problem statement

We represent a funding group (Investiny Corp.) chartered to create applications for the benefit of communities all around the country. The product we envision is called Tool Share. At its core, Tool Share is meant to enable neighbors in a community to be able to share items of common use. The successful implementation should make it easy to anyone wanting to participate to register and be able to share or borrow items.

The Tool Share product is intended to improve communities by providing and easy mechanism for sharing items between neighbors. We envision this to primarily consist of tool exchanges but the implementation must be easily extended to include items of different kinds.

We want a product whose emphasis is on ease of use, whose navigation is straightforward and where the status of items and users is clearly displayed.

The customer who represents Investiny Corp wants an application called Tool Share. Tool Share provides a medium that facilitates exchange of commonly used items with ease between members in a community. The primary application should be built in a way that it can be extended to cater a broader range of items

# Team Members

|  |  |
| --- | --- |
| Team F610-01C | |
| Project Coordinator | Pooja Apparao Rahoji |
| Requirements Coordinator | Rohan Kerkar |
| Development Coordinator | Raghuram Gopalakrishnan |
| Ibrahim Mujhid |
| Test Coordinator | Rahul Kumar Shinde |

# Team Communication

|  |  |  |  |
| --- | --- | --- | --- |
| Day | Time | Happens | Place |
| Tuesday | 6:15 PM- 9:00 PM | Every Week | Team Rooms |
| Friday | 6:15 PM- 9:00 PM | Every Week | Team Rooms |
| Sunday | Any Available Time | Every Week | Online Meeting |

Note: Apart from the timelines mentioned above, meeting happens every day prior to deliverables handover.

# Development Environment

IDE: Eclipse 4.4

Language: Python 3.4, JavaScript, HTML, CSS

Framework: DJango 1.7

Repository: SVN

Database: SQLite3

Browsers: Chrome, IE, Firefox

UML design software: StarUML

# Milestone Schedule:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Serial | Task | Internal Deadline | External Deadline | Release | Deliverable |
| 1 | Project Plan and Requirements Discussion | 9-Sep-14 | 12-Sep-14 | R1 | No |
| 2 | Project Plan and Requirements Integration | 10-Sep-14 | 12-Sep-14 | R1 | No |
| 3 | Project Plan and Requirements Document Review | 11-Sep-14 | 12-Sep-14 | R1 | Yes |
| 4 | Design review | 25-Sep-14 | 26-Sep-14 | R1 | Yes |
| 5 | Database Design | 19-Sep-14 | 26-Sep-14 | R1 | Yes |
| 6 | Class Diagram | 24-Sep-14 | 26-Sep-14 | R1 | Yes |
| 7 | Architectural Design | 23-Sep-14 | 26-Sep-14 | R1 | Yes |
| 8 | Prototype | 24-Sep-14 | 26-Sep-14 | R1 | Yes |
| 9 | Design Integration | 25-Sep-14 | 26-Sep-14 | R1 | No |
| 10 | Environment Setup Knowledge Transfer Session | 29-Sep-14 | NA | NA | NA |
| 11 | R1 Test Plan Discussion | 30-Sep-14 | 3-Oct-14 | R1 | No |
| 12 | R1 Test Plan Document Review | 1-Oct-14 | 3-Oct-14 | R1 | Yes |
| 13 | R1 Release Development | 4-Oct-14 | 8-Oct-14 | R1 | No |
| 14 | R1 Release Testing | 5-Oct-14 | 8-Oct-14 | R1 | No |
| 15 | R1 Peer Review | 7-Oct-14 | 8-Oct-14 | R1 | No |
| 16 | R1 | 7-Oct-14 | 8-Oct-14 | R1 | Yes |
| 17 | R2 Test Plan Discussion | 14-Oct-14 | 17-Oct-14 | R2 | No |
| 18 | R2 Test Plan Document Review | 16-Oct-14 | 17-Oct-14 | R2 | Yes |
| 19 | R2 Release Development I | 9-Nov-14 | 8-Dec-14 | R2 | Yes |
| 20 | R2 Release Testing I | 10-Nov-14 | 8-Dec-14 | R2 | Yes |
| 21 | Beta Release Base lining | 13-Nov-14 | 17-Nov-14 | R2 | Yes |
| 22 | Beta Release Testing | 14-Nov-14 | 17-Nov-14 | R2 | Yes |
| 23 | R2 Release Development II | 25-Nov-14 | 8-Dec-14 | R2 | Yes |
| 24 | R2 Release Testing II | 28-Nov-14 | 8-Dec-14 | R2 | Yes |
| 25 | Cross Team Testing Plan | 28-Nov-14 | 1-Dec-14 | R2 | Yes |

# Usecase Assignment Details:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Usecase Number | Usecase Name | Developer | QA with Test Cases | Release |
| UC-01 | Registration | Raghuram- Ibrahim | Rohan | R1 |
| UC-02 | Account Management - change personal info | Pooja- Raghuram | Rahul | R1 |
| UC-03 | Account Management - change user preferences | Pooja- Ibrahim | Raghuram | R1 |
| UC-04 | Community Shed creation | Ibrahim- Rahul | Pooja | R1 |
| UC-05 | Tool Management – registration | Rohan- Rahul | Ibrahim | R1 |
| UC-06 | Sharing – from Home | TBD |  | R2 – I |
| UC-07 | Sharing – from Community Shed | TBD |  | R2 – I |
| UC-08 | Sharing – change location of tool | TBD |  | R2 – I |
| UC-09 | Sharing – change availability | TBD |  | R2 – I |
| UC-10 | Sharing – approving a borrower | TBD |  | R2 – I |
| UC-11 | Tool Listing – availability | TBD |  | R2 – I |
| UC-12 | Borrowing - request | TBD |  | R2 – I |
| UC-13 | Borrowing - returning | TBD |  | R2 – I |
| UC-14 | Tool Management – deactivation and reactivation | TBD |  | R2 - II |
| UC-15 | Tool Management – Status | TBD |  | R2 - II |
| UC-16 | Community Statistics | TBD |  | R2 - II |

Note: Start preparing test cases for the assigned use cases and maintain its results after execution. All the test cases and results would be integrated in a suite for that particular release.

|  |
| --- |
| Legends |
| TBD - To Be Decided |